Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Creating Master/Sub Orders | 10 | 1.5 | Creating multiple orders | 6-2 |
| Bundling – Validate Ship Date | 0.5 | 0.0 | Validate Ship Date in Checkout | 11-3 |
| Bundling – Validate Freight Terms | 1.0 | 0.0 | Validate Freight Terms in Checkout | 11-2 |
| Bundling – Validate Ship Via | 0.5 | 0.0 | Validate Ship Via in Checkout | 11-1 |
| Re-load Item Master from Cliff’s Spreadsheet | 0.5 | 0.2 | Newest spreadsheet has materials for Misc Category needed for item description | 78-5 |
| Write Shipping Instructions to order | 0.3 | 0.0 | Write comments/inputs to orders | 6-12 |
| Write BACKORDER or SHIP COMPLETE comments | 0.2 | 0.0 | Write BACKORDER/SHIP COMPLETE comments to orders that contain backorders | 6-11 |
| 12/30-Add ‘SHIP WITH ORDER’ comment to orders | 2 hrs | 0.0 | When creating multiple orders from a single bundle | 6-3 |
| 12/30-Add W/O Comments to CFBLD | 2 hrs | 0.0 | Write Pallet Comments to w/o comments for production | 6-10 |
| 12/31-Operator Code Assignment on Orders | 2 hrs | 0.0 | Get operator code from WEBINFO record in TXX | 25-2 |
| 01/13- Add stock select for LLD Material | 2 hrs | 0.0 | Select LLD Resin when material = LLD | 81-2 |
| 01/17 – FCT.CART.MODVALUE | 4 hrs | 0.0 | Calculate MOD Item Value | 56-1 |
| 01/17 – RPC$SHOPPINGCART_GETORDERVALUE | 4 hrs | 2 hrs | Calculate Cart Total & return to UI | 56-2 |
| 01/20 – Write MOD Item# to SOHDR.USR | 0.5 hrs | 0.0 | Write MOD Item# to SOHDR.USR when converting a quote | 6-14 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Bug Fixes / Logic Change |  |  | WEB.MODITEM.GETPRICE. Research (a) why Sal getting same unit price for Rolls Boxed and Rolls Cradlepacked. (b) price breaks issues |  |
| RPC$UTILITY_GETSESSIONINFO |  |  | Create routine to get info needed by the session. Currently just Web Discount % |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |