Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Ashad Conversions | 3 | .5 | Conversion process for custom item configurations to the new MOD item format | Data Conversions-7 |
| Avante Customer Item Numbers | 14 hrs | ? | Allow access and/or display of customers’ item numbers by using either their item number or Laddawn item number |  |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Disallow Config creations for Stock SO Lines | .5 | 0 | 01/24 SOPS4000.38 Configuration Maintenance |  |
| Bug: No Custom Price Breaks Returned for MOD items | .2 | 0 | 01/27 Quote# was not passed; Ed fixed and confirms now working. |  |
| Change Freight Quote download report | ? | ? | SOP9085 Add Billto, Shipto and Assid Carrier flag |  |
| Investigate CA Custom Order Printed in Sterling | ? | ? | SOPS9097.1 possible Preferred Carrier change |  |
| CRM Samples Bank | ? | ? | CRM9001 Customer Relationship Management |  |
| Issues / Questions |  |  |  |  |