Web Weekly Status Task List and Log - Ed

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Quick Find Item | 1 | 0 | The box at the top of the site where the user enters a part number and finds it based on the characteristics of that item. Note: Complete, QuickSearch is now “Quick” and brings back correct results. Performance is light years ahead of the last iteration, almost immediate. | ShopWidget-8 |
| Group Validations | 1 | 1 | Calling required field validation by group. On find and on close of a group. IF the user never goes to a field, field validation never fires so group validation is needed. | ShopWidget-9 |
| Zip Code Validation in Avante | 0.5 | 0.5 | Hook up zip code validation | ShopWidget-29 |
| CPU handling | 4 | 1 | Need to pass the user’s choice to backend. | ShopWidget-33 |
| MOD item handling in results area. | 3 | 3 | Hooking into Avante for changes on MOD Item lines. Like packout, quantidy, and Freight Options refresh the line. | ShopWidget-21 |
| Quick Add | 0.2 | 0 | Handling enter and setting focus back to item number box after add button. Note: Complete, user can hit enter while focused in qty field, triggering the “Add”, makes for very quick “pounding” - Ed | ActiveCart-16 |
| Deleting Cart Prompt | 0.3 | 0 | Style the confirm delete box to match spec. Note: Complete, used in Cart and Saved Carts - Ed | ActiveCart-23 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |