Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Create Quote-final update | 3 | 1 | Created quote for MOD config. Added 3 days to remaining column Need to do Data validation for results. | ShopWidget-13 |
| Changing Existing Quotes | 4 | 4 | Pulling up a saved item and making changes. Exp vs unexp/unconverted; reprice/new price; increment config; overlay saveditem | ShopWidget-28 |
| Quote Review | 3 | 3 | Make sure quote is updated in a way that interfaces to all areas of Avante correctly. | ShopWdget-14 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |