Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| User defined Price Break Handling | 4 | 1 | Handle the customer entering a custom break quantity. On Avante this is different than standard break returning. | ShopWidget-31 |
| Sheeting Gusset Type | 2 | 2 | Adding Slit gusset/Slit Center-diff UI handling. Wind question has been removed | ShopWidget-26 |
| Share-Subject line expiration date | 0.1 | 0.1 | add exp date to subject line for MOD item | ShopWidget-22 |
| Save-Add my part number logic | 0.5 | 0.5 | waiting for technical design - time is based on mod only | ShopWidget-24 |
| Item Save Popup. Modified underlying code to accept Mod items. | 1 | 0.5 | May need more testing. Packout textbox not updating model. Need to Fix. | NONE |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Fixed Saving items as result of above | 1 | 0 |  | ?? |
| Save Item Popup - checkbox appearance change | 1 | 0 |  |  |
| Passing Serialized Mod Item+SearchFields to controller. | 1 | 0 | Old way worked only partially, had to figure out a new way to pass the mod item object. |  |
| Issues / Questions |  |  |  |  |