Web Weekly Status Task List and Log - Janice

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| MOD item wrapper program | 6 | 0 |  | ShopWidget-20 |
| Revert to standard SYS0123 | 2 | 0 | Research time required to use standard Avante update routine. | Checkout-10 |
| Addresses - Return Customer Data | 1 | 1 | Return customers based on selection | Checkout-11 |
| Checkout Bundling Logic | 4 | 4 | Bundling window in checkout process | Checkout-9 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |