Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Marketplace pricing | 4 | 0.5 | Import and domestic zip top pricing. | ShopWidget-17,18 |
| Returning Saved Item to Shop Widget | 2 | 2 | Using quick find logic so some code reuse should happen. | SavedItems-10 |
| Revert to standard SYS0123 | 1 | 1 | Time required to use standard Avante update routine. | Checkout-10 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| MOD Item Pricing | 1.5 |  | Review / address issues from Joe’s testing |  |
| Issues / Questions |  |  |  |  |