Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Changing Existing Quotes | 4 | 4 | Pulling up a saved item and making changes. Exp vs unexp/unconverted; reprice/new price; increment config; overlay saveditem | ShopWidget-28 |
| Rename Programs and Move to BP |  |  |  |  |
| RPC Test of Create Quote |  |  |  |  |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| 5 Bag configurations tested & validated |  |  | Price is still off but not due to Pricing routine |  |
| Fixed Item and User in QUHDR/QUDET |  |  | These fields are now matching |  |
| Fixed SYS0001.1 Avante Login init issues |  |  | Moved calling from routine to SB-Common |  |
| Issues / Questions |  |  |  |  |