Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Changing Existing Quotes | 4 | 4 | Pulling up a saved item and making changes. Exp vs unexp/unconverted; reprice/new price; increment config; overlay saveditem | ShopWidget-28 |
| Rename Programs and Move to BP | .25 | 0 | BP WEB.CREATE. CONFIG & QUOTE - done |  |
| RPC Test of Create Quote | .5 | 0 | Both RPC & TEST.WEB results match - done |  |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| 5 Bag configurations tested & validated |  |  | Price is still off but not due to Pricing routine |  |
| Fixed Item and User in QUHDR/QUDET |  |  | These fields are now matching |  |
| Fixed SYS0001.1 Avante Login init issues |  |  | Moved calling from routine to SB-Common |  |
| Added CHANGED flag to prevent returning the same item found, after the Web displays exact matches for "like" matches: Things You Might Also Consider. | .75 | 0 | RPC$YMACPRODUCTITEM_GETBYFILTER - Done - Web Tested and working according to spec. - Please see note below… |  |
| Issues / Questions |  |  |  |  |
| RPC$YMACPRODUCTITEM_GETBYFILTER |  |  | Ed tested but has design questions |  |