Web Weekly Status Task List and Log - Ed

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Group Validations | 1 | 0.4 | Calling required field validation by group. On find and on close of a group. IF the user never goes to a field, field validation never fires so group validation is needed.. | ShopWidget-9 |
| CPU handling | 4 | 1 | Need to pass the user’s choice to backend. | ShopWidget-33 |
| MOD item handling in results area. | 3 | 1 | Hooking into Avante for changes on MOD Item lines. Like packout, quantity, and Freight Options refresh the line. | ShopWidget-21 |
| Freight options update – shopwidget-35 | 2 | 1 |  | Shopwidget-35 |
| Availability | 3.5 | 3.5 | Returning options to display to user when clicking availability date on results. Avante est. options, UI displays in popup. | ShopWidget-10 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |