Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| User defined Price Break Handling | 4 | 1 | Handle the customer entering a custom break quantity. On Avante this is different than standard break returning. | ShopWidget-31 |
| Share-Subject line expiration date | 0.1 | 0.1 | add exp date to subject line for MOD item | ShopWidget-22 |
| Save-Add my part number logic | 0.5 | 0.5 | waiting for technical design - time is based on mod only | ShopWidget-24 |
| Item Save Popup. Modified underlying code to accept Mod items. | 1 | 0.5 | May need more testing. Packout textbox not updating model. Need to Fix. | NONE |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Packout textbox is now updating model. | 0.5 | 0 |  |  |
| Teamed with Ed to streamline ShareItem and PriceBreaks links’ popup calling functionality improving the way we pass the model to the popups. | .75 | 0 |  |  |
| Helped on Atlanta’s sql installation and backing up/restoring the database on to their new server. | .75 | 0 |  |  |
| Issues / Questions |  |  |  |  |
| Having a problem with Mod Price Breaks where after updating the Custom Price Breaks section disables the functionality of the textbox to trigger the updating again. | 1 | 1 | I had chosen to do static textboxes originally since we need to have at least one textbox available to trigger the updating at the beginning of the process, but there are no Custom Price Breaks at that point. Found a way around that so switched back to John’s original idea of using a partial instead of static textboxes because the code is getting long dirty and troublesome to pair the textboxes with the model string coming back after the update, partials is definitely a better way but I hit this bump described to the left. |  |
| Additional Work |  |  |  |  |
| Availability | 3.5 | 3.5 | Returning options to display to user when clicking availability date on results. Avante est. options, UI displays in popup. | ShopWidget-10 |