Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Marketplace pricing | 4 | 0.5 | Import and domestic zip top pricing. | ShopWidget-17,18 |
| Returning Saved Item to Shop Widget | 2 | 2 | Using quick find logic so some code reuse should happen. | SavedItems-10 |
| Revert SYS0123 to Avante Version | 1 | 0.5 | Remove AVBP versions for SYS0123 and assoc program calls | Checkout-10 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |
| Additional Work |  |  |  |  |
| Web Fields for Stock Items | 1.5 | 1.5 | Update all new fields to support stock searches |  |
| RPC$SEARCHFIELD_GETDEFAULTVALUES | 2 | 0 |  |  |