Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| User defined Price Break Handling | 4 | 1 | Handle the customer entering a custom break quantity. On Avante this is different than standard break returning. | ShopWidget-31 |
| Share-Subject line expiration date | 0.1 | 0.1 | add exp date to subject line for MOD item | ShopWidget-22 |
| Save-Add my part number logic | 0.5 | 0.5 | waiting for technical design - time is based on mod only | ShopWidget-24 |
| Item Save Popup. Modified underlying code to accept Mod items. | 1 | 0.5 | May need more testing. Packout textbox not updating model. Need to Fix. | NONE |
| Availability | 3.5 | 3.5 | Returning options to display to user when clicking availability date on results. Avante est. options, UI displays in popup. | ShopWidget-10 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Item 1 complete. |  |  |  |  |
| Had to further tweak the Save Item popup to handle Mod Items in order to complete item 3 and to enable existing functionality to work with mod items. |  |  |  |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |