Web Weekly Status Task List and Log - Ed

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Group Validations | 1 | 0.0 | Calling required field validation by group. On find and on close of a group. IF the user never goes to a field, field validation never fires so group validation is needed.. | ShopWidget-9 |
| Sheeting Gusset Type | 2 | 2 | Adding Slit gusset/Slit Center-diff UI handling. Wind question has been removed | ShopWidget-26 |
| MOD Item Repricing | 2 | 0.0 | Reprice MOD items while honoring original Resin Prices, etc. | ShopWidget25 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |