Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| MOD items in Carts | 2 | 0 | Hitting ADD must properly store MOD item in the cart. | ActiveCart-20 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| RPC$SHOPPINGCARTITEM_SAVE | 1 | 0 | Update the corresponding position of the Part number (field 1) to the Quote number in field 6. |  |
| SHOPPINGCARTITEM.READ | .5 | 0 | Update code and Add DATAFIELDS<-1> = “QUOTE.NBR=”:CART.REC<6,I> |  |
| RPC$MODITEM_CREATE | .25 | .1 | Modify to save CUST.PN to CONTACT.ITEM.XRF.USR<10> |  |
| Issues / Questions |  |  |  |  |
| RPC$YMACPRODUCTITEM_GETBYFILTER |  |  | Ed tested but has design questions |  |