Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Cleanup YMAC results | 0.1 | 0 | RPC$YMACPRODUCTITEM_GETBYFILTER should only return 1 value at a time (not multiple results |  |
| Addresses - Return Customer Data | 1 | 0 | Return customers based on selection | Checkout-11 |
| Plate Upload / Display | 3 | 0.5 | Upload plate, plate approval and release quote for checkout | ActiveCart-9 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| WEB.MODITEM.DESCRPTION (new) | 1 | 0.5 | Builds description (the text in the red box) |  |
| GET.CFORDER.REC (new external routine) | 0.5 | 0.1 | Finds CFORDER (1st open line) record |  |
| GET.ANSWER.XRF (new external routine) | 0.5 | 0.1 | Builds the cross reference Answers |  |
| RPC$CUSTOMER_GETBYFILTER | 0.1 | 0 | Add Select either With BILL.NO or SLSORG.NBR |  |
| RPC$WEBPRODUCTITEM_GETBYFILTER | 0.1 | 0 | Add Changed Flag to prevent returning same item |  |
| RPC$YMACPRODUCTITEM_GETBYFILTER | 0.1 | 0 | Add Changed Flag to prevent returning same item |  |
| RPC$CONTACTITEM_DELETE | 0.1 | 0 | Update DELETED.FLG to DATE() |  |
| RPC$SHOPPINGCART_CHECKOUTENABLED | 1 | 0 | User allowed to checkout flag on the cart page |  |
| Issues / Questions |  |  |  |  |
| Cleanup YMAC results | 1 | 0 | Problems encountered trying to limit the returned list to the first item. Returning and setting PAGE.SIZE and PAGE.COUNT caused Web issues. Finally, it was determined to best have the Web control the paging – not Avante. |  |