Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Plate Upload / Display | 3 | 0 | Upload plate, plate approval and release quote for checkout | ActiveCart-9 |
| MOD item Descriptions | 4 | ? | Builds description (the text in the red box) | ActiveCart-4 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| WEB.MODITEM.DESCRPTION (new) | 2 | ? | Builds description (the text in the red box) |  |
| PARSE.PARAMS.LAD (BP) | 0.5 | 0 | Retrieve Named Parameters & Populate Common |  |
| SET.PARAMS.FROM.CONFIG (new) | 0.5 | 0 | Builds the PARSE.PARAM array |  |
| GET.CFORDER.REC (new external routine) | 0.5 | 0 | Finds CFORDER (1st open line) record |  |
| GET.ANSWER.XRF (new external routine) | 1 | 0 | Builds the cross reference Answers |  |
| RPC$CONTACTITEM_GETBYFILTER | 0.1 | 0 | Added ITEM.TYPE Output Field |  |
| RPC$QUOTEITEM_UPDATEPRINTING | 0.1 | 0 | Use SHOP.PLATENBR instead of PLATE.NBR |  |
| RPC$PLATE_SAVE | 0.1 | 0 | Use SHOP.PLATENBR instead of PLATE.NBR |  |
| Issues / Questions |  |  |  |  |
| New SYSCON, ITEM.DESC.LAD? |  |  |  |  |
| Format(s) to use for the item description? |  |  |  |  |