Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Availability | 0.5 | 0.5 | Substitute logic | ShopWidget-10 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Shop Tab |  |  | dialog boxes to require Zip Code and Category. Added .CustomizeCheckBox css class |  |
| Saved Items Tab. |  |  | Tag selection now triggers Find button. Added watermark and tweaked to prevent disable appearance on dimension textboxes. Some code clean up. |  |
|  |  |  | Fixed Shared Item popup to relate to OwnerID instead of current user. Fixed sequential search wildcard. Now using actual itemType instead of always using "S". Reorganized / cleaned up model code. |  |
|  |  |  | Details partial inside Part Number Tooltip. |  |
| Save Item “Pupup” |  |  | Fixed mod item part number update in the title of the popup dialog. |  |
|  |  |  | Fixed "Keyword Already Exists" notification balloon. Cleaned up code. |  |
|  |  |  | Notification balloon add New Pruduct Use Tag. |  |
|  |  |  | Fixed Check/Uncheck all to "Checked only". |  |
|  |  |  | Add Tag / Tag Found - Notification tooltips final. |  |
| Share Item pup-up |  |  | Fixed Mod Item details section. |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |