Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Master Buyer Functionality | 1 | 0.3 | Add fields to CRM900 to capture user preferences. Master Buyer Flag, etc (TBD) | Miscellaneous-8 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| RPC$QUOTEITEM_GETBYSAVEDITEM | 1 | 0 | Renamed from RPC$CONTACTITEM_GETPRICEHISTORY |  |
| LD.INCLUDES QUOTEITEM.READ | 0.5 | 0 | Add QUHDR, QUOTE.DATE, EXPIRE.DATE, ZIP.CODE |  |
| RPC$CONTACTITEM_GETBYFILTER | 0.5 | 0 | Return GAUGE.UOM new field & QUOTE.NBRs |  |
| RPC$CONTACTITEM_GETBYID | 0.5 | 0 | Return GAUGE.UOM new field & QUOTE.NBRs |  |
| Issues / Questions |  |  |  |  |