Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Converting Quotes to Sales Orders | 5 | 0.1 | Quote conversion – update checkout variables once they are fully defined | Checkout-7 |
| RPC$SHOPPINGCART_VALIDATECHECKOUTSTEP | 4 | 2 | More validations to be defined including defining Shopping Cart fields and establishing validations. | Checkout-12 |
| Creating Master/Sub Orders | 10 | 7.0 | Creating multiple orders | Checkout-8 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Modify several BP’s & LDLIB’s |  |  | Find all programming occurrences of Packaging and Hole Placement and change to use code to obtain value. |  |
| Modify WEB.BSEAL.SWELD |  |  | Research / resolve Qty and Packout issue with Furniture Bags test. |  |
| Modify WEB.MODITEM.GETPRICE |  |  | Add logic for new Resin Swap rule. |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |