Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Handling MOD items in this tab | 5 | 5 | Price history popup and passing quote back to widget. | SavedItems-5 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| ITEM 1 above. Saved Items Tab. |  | 2? | Need backend support for the shop tab rpc’s to be able to handle the quote. |  |
| Bug fix. Shop Tab. |  | 0.75 | Hide reset fields in error popup and show Do you wish to continue? |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |