Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Master Buyer Functionality | 2 | 0 | Add fields to CRM900 to capture user preferences. Master Buyer Flag, etc (TBD) | Miscellaneous-8 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| SOPS9034.1 Create Product Price ASCII File | 2 | 0.2 | Add box sizes for products |  |
| Issues / Questions |  |  |  |  |