Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Handling MOD items in this tab | 5 | 2.5 | Price history popup and passing quote back to widget. | SavedItems-5 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Bug fixes: |  |  |  |  |
| Shop Tab. |  |  | Prevent Venting textboxes from accepting alphanumeric values. |  |
| Save Item popup |  |  | Straighten up some hard coded values. currentOperator, zipCode and childCategory. |  |
| Shop Tab. |  |  | Fixed ymac links in shop result items. |  |
| Saved Item Tab |  |  | Fixed initial/default sorting order for saved items. |  |
| Shop Tab. |  |  | Fixed options enabled state issue. |  |
| Shop Tab. |  |  | GetFieldOptionList() code cleanup after enabled state bug fix. |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |