Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Converting Quotes to Sales Orders | 5 | 0.1 | Quote conversion – update checkout variables once they are fully defined | Checkout-7 |
| RPC$SHOPPINGCART_VALIDATECHECKOUTSTEP | 4 | 2 | More validations to be defined including defining Shopping Cart fields and establishing validations. | Checkout-12 |
| Creating Master/Sub Orders | 10 | 4.0 | Creating multiple orders | Checkout-8 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| WEB.MODITEM.GETPRICE |  |  | Address issues identified during Judy’s tests. |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |