Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Print Plate Selection Bug Fix | 0.5 | 0 | When Selecting a printing plate the information about that plate is not being returned to the website. |  |
| Update MOD Item Routine | 1.5 | 0.5 | Update RPC$PRODUCTMODITEM_GETBYFILTER to accommodate QUOTE.NBR being passed in as a search criteria. | SavedItems - 6 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| MODPRODUCTITEM.READ | 0.5 | 0.5 | Q/A returning all of required fields correctly |  |
| RPC$MODPRODUCTITEM_GETBYFILTER | 0.5 | 0 | Add Quote functionality |  |
| RPC$SEARCHFIELD_GETDEFAULTVALUES | 0.5 | 0 | Bug fixes |  |
| WEB.VALIDATE.ALL | 0.5 | 0 | Bug fixes |  |
| WEB.PLATENBR.VALIDATE | 0.5 | 0 | Bug fixes |  |
| WEB.PRINT.DIRFORCE | 0.1 | 0 | Bug fixes |  |
| SOPS9034.1 Create Product Price ASCII File | 2 | 0 | Add box sizes for products |  |
| Issues / Questions |  |  |  |  |