Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Handling MOD items in this tab | 5 | 0.5 | Price history popup and passing quote back to widget. | SavedItems-5 |
| Handling Master Users | 6 | 2 | Add any new preference fields and supportive data selects, etc. for various Master Buyer functions. | MIsc-8 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |