Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Ashad Conversions | 3 | 1 | Conversion process for custom item configurations to the new MOD item format | Data Conversions-7 |
| Return MOD items to the Cart | 1 | 1 | Update RPC$SHOPPINGCARTITEM_GETBYFILTER to return MOD items properly. | ActiveCart 20 |
| No Level 3 Defaults | 1 | 1 | For product categories with no Level 3 input, show blanks for defaults in all level 3 fields | ShopWidget30 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |