Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Converting Quotes to Sales Orders | 5 | 0.1 | Quote conversion – update checkout variables once they are fully defined | Checkout-7 |
| RPC$SHOPPINGCART_VALIDATECHECKOUTSTEP | 4 | 2 | Validate address data for new ship-to location, establish fields that need to be defined, and establish validations. Add named parameters and update the shopping cart for each step. | Checkout-12 |
| Creating Master/Sub Orders | 10 | 4.5 | Creating multiple orders | Checkout-8 |
| Create Sales Order – Add’l Update Logic | 0.5 | 0.5 | Add’l update logic: order source, operator init, write cart name | Checkout-8 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |