Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Ashad Conversions | 3 | .5 | Conversion process for custom item configurations to the new MOD item format | Data Conversions-7 |
| Return MOD items to the Cart | 1 | 0 | Update RPC$SHOPPINGCARTITEM_GETBYFILTER to return MOD items properly. | ActiveCart 20 |
| No Level 3 Defaults | 1 | .5 | For product categories with no Level 3 input, show blanks for defaults in all level 3 fields | ShopWidget30 |
| Sub-Question Defaults | 0.5 | 0 | Re-work the default values for Anti Static and LLD sub-questions | Rework |
| Packaging Default for Rolls – WEB.PACKING.DEFAULT.VALUE | 0.5 | 0.5 | Change default.value from Rolls, Cradlepacked or Rolls, Boxed to ‘Rolls’ | Todo 1-1 |
| Packaging Default for Rolls – WEBPRODUCTITEM_GETBYFILTER | 0.5 | 0.5 | Change select statement when SHOP.PKG = “Rolls” | Todo 1-2 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Debug RPC$MODITEM_CREATE | 0.5 | ? | Return complete Item structure after creating it |  |
| Debug Cart issue | ? | ? | Reported by Ed |  |
| Issues / Questions |  |  |  |  |