Web Weekly Status Task List and Log - Ed

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| MOD items in Carts | 3.5 | 1.5 | Allow Adding MOD items to the Cart Handling the display, Enabling, and pricebreaks from the cart | ActiveCart - 20 |
| Add MOD Items TO the Cart (from results) |  | 0.5 | From results to cart | ShopWidget21 |
| Validating Cart Names, CPU, & Zip Code | 1 | 1 | Save zip upon changing | ActiveCart20 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |