Web Weekly Status Task List and Log - Sal

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Handling MOD items in this tab | 5 | 0.5 | Price history popup and passing quote back to widget. | SavedItems-5 |
| Handling Master Users | 6 | 0.5 | Add any new preference fields and supportive data selects, etc. for various Master Buyer functions. | MIsc-8 |
| MOD Cradlepack Rolls in YMAC area | 1 | 0 | Show cradlepack option | ShopWidget40 |
| Duplicate PO Popup in Checkout | 1.5 | 1.5 | Put in Payment area. | Checkout30 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Item 1 |  | 0.5 | Almost done, still needs to handle multiple quotes |  |
| Item 2 |  | 1? | Drop down is now updating bill to in the interface. |  |
| Item 3 |  | 0 | Check on backend why price for rolls boxed = rolls cradlepacked’s. |  |
| Item 4 |  | 0.5 |  |  |
| Shop Tab fix. |  |  |  |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |