Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Converting Quotes to Sales Orders | 5 | 0.1 | Quote conversion – update checkout variables once they are fully defined | Checkout-7 |
| RPC$SHOPPINGCART_VALIDATECHECKOUTSTEP | 4 | 2 | Validate address data for new ship-to location, establish fields that need to be defined, and establish validations. Add named parameters and update the shopping cart for each step. | Checkout-12 |
| RPC$SHOPPINGCART_SAVE | 1 | 1 | Update shopping cart for Address, Payment and Giving screens (including establishing NAMED PARAMS) | Checkout?? |
| Checkout – Add’l quote updates | 0.2 | 0.2 | Update QUHDR.USR checkout fields (time/date, web discount%, Charity Code) before converting the quote | Checkout?? |
| Creating Master/Sub Orders | 10 | 4.5 | Creating multiple orders | Checkout-8 |
| Create Sales Order – Add’l Update Logic | 0.5 | 0.5 | Add’l update logic: order source, operator init, write cart name | Checkout-8 |
| Create Sales Order – Add’l Update Logic 12/2/13 | 0.1 | 0.1 | Writing FOB Code for CPU Orders | Checkout-8 |
| Create Sales Order – Add’l Update Logic 12/2/13 | 0.1 | 0.1 | Writing ‘must ship today’ flag | Checkout-8 |
| MOD Item Pricing – remove Y/N logic | 0.1 | 0.1 | Remove from pricing array any Y/N setting that is associated with a SHOP. variable | Rework |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |