Web Weekly Status Task List and Log - Janice

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Shipment Bundling | 5 | 0 | Default and Alternative bundling | Checkout-9 |
| 12/11 – Bundling Updating | 0.5 | 0 | Update bundling to SHOPPINGCART.USR | 11- |
| 12/11 – Ship Instr-Avante Comments Screen | 1.0 | 0 | Add new subscreen to SYS9012 | 11- |
| 12/11 – Ship Instr – WEB.COMMENTS.READ | 0.5 | 0.5 | Global pgm to return all data from COMMENTS.USR | 11- |
| 12/11 – Ship Instr – RPC$COMMENTS_GETBYFILTER | 1.0 | 1.0 | Select/return shipping comments to UI | 11- |
| 12/11 – Ship Instr – COMMENTS_GETBYID | 0.5 | 0.5 | Return single shipping comments to UI | 11- |
| 12/11 – Ship Instr – Update Ship Instructions | 1.0 | 1.0 | Update ship instructions to SHOPPINGCART.USR | 11- |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |