S Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Creating Master/Sub Orders | 10 | 4.5 | Creating multiple orders | Checkout-8 |
| Bundling – Validate Ship Date | 0.5 | 0.5 | Validate Ship Date in Checkout | 11-3 |
| Bundling – Validate Freight Terms | 1.0 | 1.0 | Validate Freight Terms in Checkout | 11-2 |
| Bundling – Validate Ship Via | 0.5 | 0.5 | Validate Ship Via in Checkout | 11-1 |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Shopping Cart |  |  | Added Bundle Attributes <47-54> to SHOPPINGCART.USR Dict and SYSFILES |  |
| Bug Fixes / Test Issues |  |  | - Full Gauge Upcharge 2. Work Center Assignment 3. Metal Pct 4. Joe’s issues related to Rolltube/Rollsheet 5. Sal’s issues with break quantity & break price |  |
| Revert AVBP programs to BP |  |  | - Revert 3 ARMSxxxx programs - Currently reviewing 3 SOPS4000.x programs |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |