S Web Weekly Status Task List and Log - Wayne

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Creating Master/Sub Orders | 10 | 4.5 | Creating multiple orders | Checkout-8 |
| Bundling – Validate Ship Date | 0.5 | 0.0 | Validate Ship Date in Checkout | 11-3 |
| Bundling – Validate Freight Terms | 1.0 | 0.2 | Validate Freight Terms in Checkout | 11-2 |
| Bundling – Validate Ship Via | 0.5 | 0.1 | Validate Ship Via in Checkout | 11-1 |
| Re-load Item Master from Cliff’s Spreadsheet | 0.5 | 0.5 | Newest spreadsheet has materials for Misc Category needed for item description | n/a |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Bug Fixes / Test Issues |  |  | - Labor Hours for SOR Rolltube/Rollsheet |  |
| Revert AVBP programs to BP |  |  | - Revert 3 SOPS4000.x programs and SYSS0102.2 |  |
| Issues / Questions |  |  |  |  |
| Upcoming Work |  |  |  |  |