Web Weekly Status Task List and Log - Joe

| Tasks Assigned | Tot Days | Days Rem | Notes |  |
| --- | --- | --- | --- | --- |
| Ashad Conversions | 3 | .5 | Conversion process for custom item configurations to the new MOD item format | Data Conversions-7 |
| Avante Customer Item Numbers | 14 hrs | ? | Allow access and/or display of customers’ item numbers by using either their item number or Laddawn item number |  |
| Additional Tasks Completed | Tot Days | Days Rem | Notes |  |
| Delete Old Carts upon login | .2 | 0 | RPC$CONTACT_VALIDATE updated |  |
| Save Customer PN for MOD items in XRF | .2 | 0 | RPC$CUSTOMERPRODUCTITEM_SAVE |  |
| Set CUST.PN and BILLTO.PN to update ProductItemRead and return them to the Web | .4 | 0 | SHOPPINGCARTITEM.READ, RPC$SHOPPINGCARTITEM_GETBYID, RPC$SHOPPINGCARTITEM_GETBYFILTER |  |
| Investigate CA Custom Order Printed in Sterling | ? | ? | SOPS9097.1 possible Preferred Carrier change |  |
| CRM Samples Bank | ? | ? | CRM9001 Customer Relationship Management |  |
| Issues / Questions |  |  |  |  |