Weekly Status Report

April 26, 2012

| Current status | - We continue to uncover and wrestle with business and functionality issues (e.g., 4/19 status meeting), moving some critical aspects of tab back functionality back to drawing board. - Still not able to reliably estimate a launch date. |
| --- | --- |
| Accomplishments |  |
| - Requirements definition: - Arrived at possible approach to offering pricing by pound for continuous tubing & sheeting. 1) Outstanding/ incomplete; 2) Documentation phase (Fully or mostly fleshed out in meetings); 3) Review & validation; 4) Handed off for programming. - Past orders - Narrative thread - My account/user preferences - Predictive ordering suggestions - Product descriptions - Shop (& search results) - Active Cart - Tagged Items; - Share an item, share a cart - Checkout - Saved Carts (need to revisit due to 4/10 changes to Active Cart). - Design: - Explored expansion of page width again; concluded 960/1024 grid most prudent path – anything wider would undermine general usability and visibility of narrative thread for ~30-40% of Laddawn users. Should be revisited every 6-12 months. - Experimented with alternative approach to search results layout - Rearranged Active Cart - Programming |
| Upcoming milestones & activities |  |
|  | - Requirements and design: - Move Shop and Active Cart from column 1 to Column 4. Pre-requisites: - Validation of product tree and menus - Resolve outstanding design and functionality issues from 4/19 - Validate Tagged Items requirements with leadership team - Discuss business/policy questions that have bearing on design/functionality with Ladd and Dawn (predictive ordering and delivery & packaging.) - Further WorkZone analysis (design dependencies, revisions. Attach real programming/QA/launch dates to project plan (pushed to 5/11). |
| Discussion items |  |
|  | - Accommodation of pounders balanced against accommodating users searching by item # but not committing to cart at search stage. |